WEEK 1 — Foundations, Auth, Models, CRUD

Day 1 — Tue 3 Mar

Development Tasks

- Finalise MVP scope

- Create GitHub repo + GitHub Projects Kanban board

- Create /docs folder in the repo

- Add your two Word documents:

  - project_schedule.docx

  - marking_criteria.docx

- Create Django project + main app

- Set up base templates, static folder, and base layout

- Add global navigation structure (placeholder links)

README Tasks

- Add project title + short description

- Add “Project Overview” section

- Add “Purpose & Goals”

- Add “Tech Stack”

- Add “Documentation Links” section with links to the two Word docs

- Add “Agile Methodology” section with screenshot of GitHub board (or placeholder)

Agile Tasks

- Add user stories for authentication, habits, logs, dashboard

- Add tasks for Day 2–4

- Move Day 1 tasks to “Done”

Day 2 — Wed 4 Mar

Development Tasks

- Implement user authentication (register, login, logout)

- Add Django messages framework

- Create Profile model with role field

- Add signal to auto-create Profile on user creation

- Add conditional navigation based on login state

- Add admin-only navigation items (visible only if profile.role == "admin")

README Tasks

- Add “User Authentication” section

- Add diagram of User ↔ Profile relationship

- Add explanation of role-based access (Option C)

- Add screenshots of login/register pages (or placeholders)

Agile Tasks

- Add user story: “As a user, I can register and log in”

- Add acceptance criteria

- Move completed tasks to “Done”

Day 3 — Thu 5 Mar

Development Tasks

- Design database schema for MVP

- Create Habit model

- Create LogEntry model

- Apply migrations

- Register models in admin panel

- Add constraints (unique habit name per user, unique log per date)

README Tasks

- Add ERD diagram (or placeholder)

- Add “Database Schema” section

- Add explanation of each model and its purpose

- Add link to /docs/marking_criteria.docx under “Assessment Alignment”

Agile Tasks

- Add user stories for Habit CRUD and Log CRUD

- Move completed tasks to “Done”

Day 4 — Fri 6 Mar

Development Tasks

- Implement CRUD for Habits

- Restrict habits to logged-in users

- Add Django messages for all CRUD actions

- Add access control (users cannot access others’ habits)

README Tasks

- Add “CRUD Functionality” section

- Add screenshots of Habit List + Create Habit form

- Add explanation of notifications (messages framework)

- Add code snippet showing access control logic

Agile Tasks

- Move Habit CRUD tasks to “Done”

- Add tasks for next week

WEEK 2 — Logging, Dashboard, UX, Accessibility

Day 5 — Mon 10 Mar

Development Tasks

- Implement CRUD for Log Entries

- Add date picker

- Ensure logs are tied to the correct habit

- Add filtering by date

- Add messages for log creation/update/delete

README Tasks

- Add “Logging System” section

- Add screenshots of Log form

- Add explanation of date validation

- Add acceptance criteria for logging

Agile Tasks

- Move Log CRUD tasks to “Done”

Day 6 — Tue 11 Mar

Development Tasks

- Build user dashboard

- Show today’s habits

- Add quick-log buttons

- Add streak calculation logic

- Add helper functions for “completed today?”

README Tasks

- Add “Dashboard Overview” section

- Add explanation of streak logic

- Add pseudocode or diagram for streak calculation

- Add dashboard screenshot (or placeholder)

Agile Tasks

- Move dashboard tasks to “Done”

Day 7 — Wed 12 Mar

Development Tasks

- Improve UI/UX

- Add responsive layout

- Add colour palette + typography

- Add favicon + branding

- Accessibility pass

  - Semantic HTML

  - ARIA labels

  - Colour contrast

  - Lighthouse/WAVE checks

  - Fix WCAG issues

README Tasks

- Add “UX Design” section

- Add wireframes (or placeholders)

- Add colour palette + typography choices

- Add accessibility notes + Lighthouse/WAVE screenshots

- Add explanation of responsive design approach

Agile Tasks

- Move UI/UX tasks to “Done”

Day 8 — Thu 13 Mar

Development Tasks

- Add custom 404 + 500 pages

- Improve form styling

- Add empty-state messages

- Add admin-only page (e.g., user overview)

README Tasks

- Add “Error Handling” section

- Add screenshots of custom error pages

- Add explanation of admin-only features

Agile Tasks

- Move tasks to “Done”

Day 9 — Fri 14 Mar

Development Tasks

- Expand README content

- Add screenshots of current progress

- Update GitHub Project board

- Prepare for testing week

README Tasks

- Add “User Stories & Acceptance Criteria”

- Add “Wireframes” (final versions)

- Add “ERD” (final version)

- Add “Features List”

- Add “Future Enhancements” section

Agile Tasks

- Move documentation tasks to “Done”

WEEK 3 — Testing, Deployment, Documentation

Day 10 — Mon 17 Mar

Development Tasks

- Manual testing across all features

- Fix bugs

- Add form validation improvements

- Add permission checks

- Begin automated Django tests (models + views)

README Tasks

- Add “Testing Strategy” section

- Add manual test cases

- Add screenshots of tests

- Add automated test examples

Agile Tasks

- Add testing tasks

- Move completed tasks to “Done”

Day 11 — Tue 18 Mar

Development Tasks

- Deployment setup

- Configure Heroku

- Add environment variables

- Set DEBUG=False

- Test deployed version

- Fix deployment issues

README Tasks

- Add “Deployment Guide”

- Add Heroku setup steps

- Add environment variable instructions

- Add security notes (SECRET_KEY, DEBUG=False)

Agile Tasks

- Move deployment tasks to “Done”

Day 12 — Wed 19 Mar

Development Tasks

- Final polish

- Final commit + tag release

README Tasks

- Add “AI Usage Reflection”

- Add “Performance & UX Improvements”

- Add final screenshots

- Add final summary

- Ensure all links work

- Ensure /docs folder is complete

Agile Tasks

- Move all tasks to “Done”

- Export GitHub Project board (optional)

Day 13 — Thu 20 Mar (Buffer Day)

Development Tasks

- Final review

- Fix any last-minute issues

- Submit project

README Tasks

- Final proofread

- Final formatting pass